|  | Form Tech-4: Description of Approach, Methodology and Work Plan for Performing the Assignment |
| --- | --- |

This document summarizes the Scope of Work of a proposed Study with the objective of assessing the pre-Feasibility of utilization of geothermal energy for electric power generation in Jamaica.

Introduction

Enginext Corporation’s technical proposal of to develop this Feasibility Study for Utilization of Geothermal Energy in Electric Power Generation in Jamaica is the following:

- Technical Approach and Methodology

Activities to be carried out by ENGINEXT to achieve the goals of the Study shall be consistent with the Scope of Work described in the Section 5 -Terms of Reference, included in the RFP document issued by PCJ for this Tender. It is understood that the pre-Feasibility Study will cover two phases:

- Phase I: Preliminary Geothermal Resources Assessment & Road Map for their Development

- Phase II: Assessment of the Required Geothermal Fluids Handling and Power Generation Facilities

The activities to be performed in both phases are:

## Phase I: Preliminary Geothermal Resources Assessment & Road Map for their Development

## In this phase the Project team will be focused on assessing the geothermal resources in Jamaica, which would comprise the identification of zones that might potentially have geothermal energy sources (steam or hot water) that might also be suitable for power generation.

## The approach to be followed for achieving the goals of this phase is described below:

- A skilled and experienced geologist able to review and interpreting information on regional geology information, particularly of the Caribbean Region, will investigate the characteristics of the geothermal reservoirs in the region on the basis of the regional geological maps, to establish the main parameters that should lead to identify potential geothermal reservoirs, and their specific location.

- Once the above referred parameters are established, information related to previous studies either available in PCJ or in any other official entities in Jamaica, should be reviewed, including geological maps of the country. This information is expected to be obtained from public sources or from PCJ at Consultant’s request.

- The objective of the described previous activities is to identify prospective areas in Jamaica for finding sub-surface heat sources related to hydrological systems and geological structures controlling these systems.

- A preliminary estimation of the geothermal resources will be carried out, along with an assessment of the potential electric power that might be generated on the basis of those resources.

- Based on previous experiences, the number of wells required for developing the geothermal resources would be estimated for a Project life scenario in the range of  20-25 years, or less depending on the size of the geothermal resources.

## Phase II: Assessment of the Required Geothermal Fluids Handling and Power Generation Facilities

## Phase II shall be executed on the basis of the results from Phase I, and its expected goal is to pre-define technologies and facilities required to take the geothermal fluids from subsurface reservoirs and transporting them  up to the power plant(s) as they will be initially intended and  visualized..

## Main tasks the Project team will develop include the followings:

- Define the basis and premises for a preliminary design of the facilities to be required for producing and transporting the geothermal fluid (water or steam) to the site where a power plant might be located. It is the common practice to start on the assumption that the power plant should be located nearby the geothermal reservoir.

- Review of suitable technologies for geothermal fluid production and transportation. A preliminary configuration of a power plant using the geothermal fluids shall be evaluated and proposed also.

- Visualize required hot fluid producing and transporting facilities, including wells deliverability and amount, fluid transporting lines and power plan general characteristics, specially the plant capacity. Basically, a preliminary design of the required facilities should be carried out to define dimensions and capacities of major systems and number of wells to be drilled to feed the geothermal fluid to the power plant.

- Class V Estimate of the capital investment and operating costs for a geothermal Project, bounded to the availability of resources and the required surface facilities previously evaluated.

- Insight of the major challenges for implementation of  the geothermal Project will be developed considering the following issues:

  - Resources assessment

  - Environmental Issues

  - Legal and regulations framework

  - Financing

- A Project schedule and preliminary execution plan will be proposed.

- A basic road map for implementation of the Project will be elaborated. This road map will consider as main phases the following:

  - Resources Exploration and Drilling

  - Development of Facilities

  - Operation and Maintenance

  - Decommissioning and Site Reclamation

- Work Plan

The Main Activities of the Study are listed in Table 4.1, according to the phases to be developed:

Table 4.1.- Main Activities

These activities will be performed by following the work schedule shown in Form TECH-8.

Progress Reports

It is proposed to submit Progress Reports according to the following timing, based on the schedule requested by PCJ:

- First Progress Report (Inception Report): 30 days after the Kick Off date of the Study

- Second Progress Report (Interim Report): 60 days after Kick off of the Study

- Third Progress Report (Draft Final Report): after 90 days of execution

The periods above specified could be modified as agreed by PCJ and Enginext, depending on the level of progress of the project. Specific dates for submissions will also be agreed during execution.

Final Report

A Final Report will include illustrative sketches, drawings and tables, Road Map and particular results from each phase. It will also include a summary of major findings and recommendations for implementation.

Presentation of Results

After the submission of the final report and its approval by PCJ, the team leader of Enginext Corporation will make a presentation of the results to PCJ in Kingston, Jamaica. This presentation intends to be prepared for clarifications of the findings and recommendations.

- Organization and Staffing

A team structure for this Study considers the participation of technical personnel with experience in studies related to energy Projects, including a geologist that will conduct the assessment of geothermal resources in Jamaica.

Figure 4.1 depicts the Project team organization:

Project staff is specified in Form TECH-5 (Team Composition and Task Assignment.